PIXELMIND AI

Comprehensive Development Sprint Plan

14 Sprints  ·  28 Weeks  ·  ~515 Hours  ·  36 Tools  ·  $0 Infrastructure

Solo Developer  ·  FastAPI + React + PostgreSQL  ·  ONNX + OpenCV + Groq

Version 1.0  |  June 2026  |  EnochLabs — Confidential

# Table of Contents

# Global Definition of Done — Applies to Every Sprint

A sprint is only complete when ALL of the following pass — not just the feature tasks:

| Category | Requirement |
| --- | --- |
| Code Quality | No TypeScript errors (strict mode). No Python type errors (mypy). ESLint 0 errors. |
| Tests | Every new API endpoint has ≥1 pytest integration test. Every new React component has ≥1 Vitest unit test. |
| CI/CD | GitHub Actions pipeline passes: lint → test → build → deploy. No manual deployments ever. |
| Documentation | Every new API route documented in FastAPI /docs. New env vars added to .env.example with comments. |
| Security | No secrets in code or git. All file uploads MIME-validated + Pillow-verified. All new endpoints rate-limited. |
| Performance | No non-CV API endpoint >500ms at p95. CV job endpoints respond in <200ms (job queued async). |
| Mobile | Every new screen tested at 375px, 768px, and 1280px viewport widths. |
| Error Handling | All endpoints return structured JSON errors. No unhandled exceptions reach users. |
| Deployment | Frontend on Vercel. Backend on Fly.io. Both accessible at live public URLs. |

# Sprint Overview — Full Roadmap

| Sprint | Weeks | Theme | Key Deliverables | Tools Live |
| --- | --- | --- | --- | --- |
| 0 | 1–2 | Foundation & DevOps | Monorepo, DB schema, JWT auth, file upload, async queue, CI/CD, live deploy | 0 (infra only) |
| 1 | 3–4 | OCR Core | Receipt Scanner, Invoice Reader, Business Card Scanner | 3 |
| 2 | 5–6 | Document AI Advanced | Handwriting OCR, Menu Scanner, Document Scanner, Signature Extractor, Form Field Reader | 8 |
| 3 | 7–8 | Photo Core | Background Remover, Passport Photo Generator (country-aware) | 10 |
| 4 | 9–10 | Photo Advanced | Image Upscaler, Resume Photo Optimizer, Face Blur, Profile Styler, Deepfake Detector | 15 |
| 5 | 11–12 | Creator Core | Thumbnail Analyzer, Caption Lens, Meme Generator Pro, Video Thumbnail Extractor | 19 |
| 6 | 13–14 | Creator Novel | PixelStory (world-first), Instagram Feed Scorer, Outfit Feedback Engine | 22 |
| 7 | 15–16 | Business Counting | Shelf Counter, Queue Analyzer, Vehicle Counter, Parking Space Counter | 26 |
| 8 | 17–18 | Business Intelligence | Crowd Density, CrowdMood (world-first), PPE Safety Checker, Face Attendance | 30 |
| 9 | 19–20 | Agriculture Core | Plant Disease Detector, Crop Health Monitor, Harvest Readiness, Weed Analyzer, Irrigation Stress, Soil Color Analyzer | 36 |
| 10 | 21–22 | Agriculture Advanced | Vision Replay (world-first) — full project studio | 36 + Vision Replay |
| 11 | 23–24 | Entertainment & Fun | Age Predictor, Celebrity Look-alike, Cartoon Avatar, Pet Breed, Emotion Mirror, Vibe Check, Body Comparison | 43 |
| 12 | 25–26 | Monetization | Stripe billing, credit system, R2 auto-cleanup, Google OAuth, pricing page, usage dashboard | 43 + billing |
| 13 | 27–28 | API, Polish & Launch | Public API, API docs, performance audit, SEO, Product Hunt launch | Full platform launch |

SPRINT 0 · Weeks 1–2 Foundation, Infrastructure & DevOps Goal: Working skeleton: monorepo, DB, auth, file upload, async queue, CI/CD, live on Fly.io + Vercel.

## Monorepo Layout

pixelmind-ai/ ├── apps/ │ ├── web/ # React + Vite + TypeScript + Tailwind │ └── api/ # FastAPI backend ├── packages/ │ ├── shared-types/ # TS types shared between web and API clients │ └── ui/ # Shared React component library ├── infra/ │ ├── fly.toml # Fly.io deployment config │ └── .github/workflows/ # CI/CD pipelines ├── .env.example # All required env vars with comments ├── turbo.json # Turborepo pipeline: lint → test → build └── pnpm-workspace.yaml

## Tasks

| S0-01 | Monorepo setup (Turborepo + pnpm workspaces) | 4h | HIGH |
| --- | --- | --- | --- |
|  | Workspace root, Turborepo pipeline, shared ESLint/Prettier/tsconfig. - pnpm init + pnpm-workspace.yaml defining apps/* packages/* - turbo.json: pipeline with lint→test→build dependency order - Root .eslintrc, .prettierrc, tsconfig.base.json, .gitignore |  |  |

| S0-02 | FastAPI backend scaffold | 4h | HIGH |
| --- | --- | --- | --- |
|  | FastAPI app skeleton: CORS, structured errors, health endpoint. - apps/api/main.py: FastAPI app + CORS middleware (origins from env) + global exception handler - apps/api/core/config.py: Pydantic Settings reading all env vars - apps/api/core/errors.py: custom exceptions + HTTPException handlers returning JSON - GET /health: {status:'ok', version:'0.1.0', timestamp} — also runs SELECT 1 to warm Neon - requirements.txt: fastapi, uvicorn[standard], pydantic-settings, python-multipart, pillow, python-magic-bin |  |  |

| S0-03 | React frontend scaffold | 4h | HIGH |
| --- | --- | --- | --- |
|  | Vite + React + TypeScript + Tailwind with routing and auth pages. - pnpm create vite apps/web --template react-ts - Install: tailwindcss, @headlessui/react, lucide-react, react-router-dom v6, @tanstack/react-query, axios, zustand - Tailwind config: custom palette (PixelMind indigo #1A237E + cyan #00ACC1) - vercel.json: SPA rewrite /* → /index.html - Placeholder landing page confirming Tailwind + routing work |  |  |

| S0-04 | Neon PostgreSQL — full schema | 6h | HIGH |
| --- | --- | --- | --- |
|  | Provision Neon. Create ALL core tables the whole platform needs. Get this right now. - Create Neon project 'pixelmind-ai'. Copy pooled connection string (pgbouncer=true). - pip install alembic sqlalchemy[asyncio] asyncpg greenlet - SQLAlchemy async models: users, organizations, subscriptions, files, processing_jobs, usage_logs, tool_catalog, api_keys, vision_projects - Alembic initial migration + alembic upgrade head - Seed tool_catalog with all 43 tools (slug, module, credits_cost, min_plan) - Test: SELECT * FROM tool_catalog returns 43 rows |  |  |

| S0-05 | JWT Authentication (register, login, refresh, me) | 8h | HIGH |
| --- | --- | --- | --- |
|  | Full stateless auth. Google OAuth added Sprint 12. - POST /auth/register: hash password bcrypt → return access_token + refresh_token - POST /auth/login: verify → return tokens - POST /auth/refresh: verify refresh hash in DB → issue new access_token - GET /auth/me: protected, return user object - apps/api/core/security.py: create_access_token, create_refresh_token, verify_token (PyJWT) - get_current_user FastAPI dependency for all protected routes - Frontend authStore (Zustand): tokens in memory; refresh token in httpOnly cookie - Axios interceptor: auto-attach Bearer + 401 → refresh → retry |  |  |

| S0-06 | File upload pipeline (Cloudflare R2) | 6h | HIGH |
| --- | --- | --- | --- |
|  | Every CV tool flows through this. Most-used infrastructure piece. - POST /files/upload: multipart/form-data, MIME-check (python-magic) + Pillow verify(), max 25MB - Upload validated bytes to R2 via boto3 S3-compatible API - Store in files table: {id, user_id, original_url, file_type, size_bytes, status, expires_at} - expires_at = now+24hrs (free users). TTL enforcement added Sprint 12. - apps/api/core/storage.py: R2Client with upload_file, delete_file, get_presigned_url - Return {file_id, original_url}. Test: .exe renamed to .jpg → rejected by MIME check. |  |  |

| S0-07 | Async job queue (Upstash Redis + ARQ) | 6h | HIGH |
| --- | --- | --- | --- |
|  | ALL CV processing is async. Never block the HTTP thread. - pip install arq redis - apps/api/workers/worker.py: ARQ WorkerSettings, connect to Upstash via REDIS_URL - apps/api/core/queue.py: enqueue_job(fn, kwargs) helper used by all CV endpoints - Job lifecycle: QUEUED → PROCESSING → COMPLETED / FAILED in processing_jobs table - GET /jobs/{job_id}: polling endpoint → {status, result_json, error} - Test: enqueue dummy sleep(3) job → poll until COMPLETED → verify DB state transitions |  |  |

| S0-08 | Rate limiting middleware | 3h | MED |
| --- | --- | --- | --- |
|  | Protect from abuse using Upstash Redis sliding window. - apps/api/middleware/rate_limit.py: INCR + EXPIRE per user_id/IP - Limits: 60 req/min unauthenticated, 200 free, 1000 paid - 429 response with Retry-After header - /health exempt from rate limiting (UptimeRobot pings) |  |  |

| S0-09 | GitHub Actions CI/CD pipelines | 4h | HIGH |
| --- | --- | --- | --- |
|  | Auto test + deploy on every push to main. - backend.yml: pip install → mypy → pytest → fly deploy - frontend.yml: pnpm install → tsc --noEmit → vitest → vercel --prod - Secrets in GitHub: FLY_API_TOKEN, VERCEL_TOKEN, DATABASE_URL_POOLED, REDIS_URL, R2_* keys - README badges. Test: push a breaking change → CI fails; fix → CI passes and deploys. |  |  |

| S0-10 | Frontend skeleton: layout, routing, auth pages | 5h | MED |
| --- | --- | --- | --- |
|  | Core UI structure every tool page lives inside. - Routes: / (landing), /login, /register, /dashboard, /tools/:slug, /account, /pricing - AppLayout: sidebar (module nav), header (CreditMeter + avatar), main content - AuthLayout: centered card for login/register - ProtectedRoute: redirects to /login if no valid token - LoginPage + RegisterPage calling /auth/* endpoints - CreditMeter: fetches GET /auth/me, shows credits_remaining with warning at 20% |  |  |

| S0-11 | UptimeRobot keepalive setup | 1h | HIGH |
| --- | --- | --- | --- |
|  | Prevents Fly.io and Neon from cold-starting. - GET /health already runs SELECT 1 (warms Neon pool) - Register backend /health in UptimeRobot (free, 5-min interval HTTP monitor) - Verify after 30 min: UptimeRobot logs show all 200s |  |  |

✓ Acceptance Criteria - POST /auth/register and /auth/login return valid JWT tokens - POST /files/upload stores file in R2 and returns file_id - Malicious file (wrong MIME) returns 400 - Async job: enqueue → poll → COMPLETED status transition verified - Rate limiting: 61st req/min returns 429 - CI/CD pipeline is green on clean push - Frontend on Vercel and backend on Fly.io both publicly accessible - UptimeRobot monitoring active and showing uptime - All 43 tools seeded in tool_catalog

◉ Definition of Done — Sprint Gate - Both public URLs are live - CI/CD is green - Full DB schema is live with all tables - Auth + file upload + async queue all work end-to-end

SPRINT 1 · Weeks 3–4 Document Intelligence — OCR Core Goal: Receipt Scanner, Invoice Reader, Business Card Scanner live. First tools a paying customer could use.

## New Dependencies

pip install easyocr paddleocr paddlepaddle pytesseract opencv-python-headless numpy

Universal CV Tool Pattern (used by EVERY tool in the project):

# 1. POST /tools/{slug}/process → enqueue job → return {job_id} HTTP 202 # 2. ARQ worker picks up job → runs CV pipeline → stores result in processing_jobs.result_json # 3. Frontend polls GET /jobs/{job_id} every 2s until status = COMPLETED # 4. Frontend renders result_json using tool-specific ResultPanel component

## Tasks

| S1-01 | OCR engine abstraction layer | 5h | HIGH |
| --- | --- | --- | --- |
|  | Single interface routing to EasyOCR, PaddleOCR, or Tesseract with auto-fallback. - apps/api/cv/ocr/engine.py: OCREngine class with extract_text(image, lang) - Primary: EasyOCR (best multi-language + handwriting) - Secondary fallback: PaddleOCR (better structured tables) - Tertiary fallback: pytesseract (fastest for clean printed text) - detect_script(image): language detection before full extraction - Languages at launch: en, fr (Francophone Africa), with extensible config |  |  |

| S1-02 | Image preprocessing utilities | 4h | HIGH |
| --- | --- | --- | --- |
|  | Reusable OpenCV pipeline used by ALL tools throughout project. - apps/api/cv/preprocessing.py: ImagePreprocessor class - load_image(url_or_path) → numpy array - enhance_contrast(img): CLAHE for low-light documents - deskew(img): Hough line transform to detect + correct text angle - denoise(img): fastNlMeansDenoisingColored - binarize(img): Otsu adaptive threshold - detect_orientation + rotate_to_upright |  |  |

| S1-03 | Receipt Scanner — backend worker | 6h | HIGH |
| --- | --- | --- | --- |
|  | Core OCR + entity extraction. Most requested B2B tool. - apps/api/cv/tools/receipt_scanner.py: ReceiptScanner class - Pipeline: load → enhance_contrast → deskew → OCR → NLP entity extraction - Extract: merchant_name, date, line_items [{name,qty,price}], subtotal, tax, total, currency - Currency detection: symbols ($,RWF,KES,UGX,TZS,€,£) + ISO codes - Output: {merchant,date,currency,line_items,subtotal,tax,total,confidence_score} - Export formats: JSON, CSV, QuickBooks-compatible accounting CSV - Confidence score (0–100) from EasyOCR word-level confidence values |  |  |

| S1-04 | Invoice Reader — backend worker | 6h | HIGH |
| --- | --- | --- | --- |
|  | Structured extraction from professional invoice documents. - apps/api/cv/tools/invoice_reader.py: InvoiceReader class - Additional vs receipt: supplier_name, supplier_address, buyer_name, invoice_number, due_date, payment_terms - Table extraction: PaddleOCR table recognition for line items grid - Multi-page PDF: pdfplumber per page then merge - Output: {invoice_number,supplier,buyer,line_items,subtotal,tax,total,due_date,payment_terms,confidence} - Export: JSON, CSV, clean PDF invoice summary |  |  |

| S1-05 | Business Card Scanner — backend worker | 4h | HIGH |
| --- | --- | --- | --- |
|  | Fast contact extraction. High repeat-use for sales teams. - apps/api/cv/tools/business_card_scanner.py: BusinessCardScanner class - Extract: full_name, job_title, company, email[], phone[], website, address, social_handles - Phone: normalize to E.164 international format - Export: vCard (.vcf), CSV, JSON - Bulk mode: ZIP of multiple card images → merged CSV |  |  |

| S1-06 | OCR API endpoints | 3h | HIGH |
| --- | --- | --- | --- |
|  | Three async endpoints following the universal pattern. - POST /tools/receipt-scanner/process: {file_id} → {job_id} HTTP 202 - POST /tools/invoice-reader/process: {file_id, options:{multi_page:bool}} - POST /tools/business-card-scanner/process: {file_id¦file_ids[], export_format} - GET /tools/{slug}/export/{job_id}?format=csv → stream file download - Credits deducted + logged on each call |  |  |

| S1-07 | Universal ToolPage UI + 3 result panels | 8h | HIGH |
| --- | --- | --- | --- |
|  | Build the shared UI pattern once — every subsequent tool reuses it. - ToolPage component: FileDropzone → ProcessButton (shows credit cost) → JobPoller (polls /jobs/{id} every 2s) → ResultPanel - FileDropzone: drag-drop or click-to-browse, thumbnail preview, client-side type validation - JobPoller: animated progress with skeleton loader - ReceiptResultPanel: line items table + download buttons (JSON/CSV/QB) - InvoiceResultPanel: structured fields + line items grid - BusinessCardResultPanel: contact card UI + vCard/CSV export buttons |  |  |

| S1-08 | Tests — OCR module | 4h | MED |
| --- | --- | --- | --- |
|  | pytest + Vitest coverage for all three tools. - tests/test_receipt_scanner.py: 5 samples (English, French, blurry, cropped, handwritten price) - tests/test_invoice_reader.py: 3 samples (simple, multi-page, table-heavy) - tests/test_business_card_scanner.py: 3 samples - tests/test_api_ocr.py: integration tests — upload→job→result full cycle for each tool - Sample images committed to tests/fixtures/ (royalty-free) |  |  |

✓ Acceptance Criteria - Receipt Scanner extracts merchant, total, and line items from a clear supermarket receipt photo - Invoice Reader extracts invoice number, supplier, line items from a 2-page PDF - Business Card Scanner exports a correct .vcf from a scanned business card - All 3 tools complete within 30s on CPU-only Fly.io instance - Credits correctly deducted from user balance per job - GET /tools/{slug}/export/{job_id}?format=csv returns valid CSV - All pytest + Vitest tests pass in CI

◉ Definition of Done — Sprint Gate - All 3 OCR tools live and usable on deployed platform - CI/CD still green after Sprint 1 code merged

SPRINT 2 · Weeks 5–6 Document Intelligence — Advanced Goal: Handwriting OCR, Menu Scanner, Document Scanner, Signature Extractor, Form Field Reader. Full Document module complete.

## Tasks

| S2-01 | Handwriting OCR — backend worker | 6h | HIGH |
| --- | --- | --- | --- |
|  | Convert handwritten notes to digital text. Multi-engine approach required. - apps/api/cv/tools/handwriting_ocr.py: HandwritingOCR class - Preprocessing: heavy denoise (fastNlMeansDenoisingColored) + binarize (Otsu) + dilate text regions - Paragraph detection: contour analysis to find text blocks, process each separately - Output: {raw_text, paragraphs:[{text,confidence}], word_count, language_detected, confidence_score} - Structure mode: detect headings, bullet points, numbered lists from layout analysis - Export: .txt, .md (with structure), .docx |  |  |

| S2-02 | Menu Scanner & Digitizer — backend worker | 5h | HIGH |
| --- | --- | --- | --- |
|  | Physical menus → structured digital data for restaurants and delivery platforms. - apps/api/cv/tools/menu_scanner.py: MenuScanner class - Category detection: compare text bounding-box heights from OCR output (larger = heading) - Extract per item: {name, description, price, currency} - Output: {restaurant_name, currency, categories:[{name, items:[{name,desc,price}]}]} - Export: JSON, flat CSV (category/name/desc/price), POS-compatible CSV |  |  |

| S2-03 | Document Scanner (crop, deskew, PDF) | 5h | HIGH |
| --- | --- | --- | --- |
|  | Phone photo of any document → clean, cropped, deskewed PDF. - apps/api/cv/tools/document_scanner.py: DocumentScanner class - Edge detection: Canny → largest quadrilateral contour → perspective transform - cv2.getPerspectiveTransform → perfectly rectangular output - Enhancement modes: original_enhanced (CLAHE), black_and_white (adaptive threshold), grayscale - Multi-page: ZIP of photos → single multi-page PDF - Also used internally by Invoice Reader as preprocessing step |  |  |

| S2-04 | Signature Extractor — backend worker | 4h | MED |
| --- | --- | --- | --- |
|  | Isolate signatures from documents. - apps/api/cv/tools/signature_extractor.py: SignatureExtractor class - Pipeline: grayscale → threshold → contours → filter by signature characteristics (aspect ratio, area, stroke density) - Multiple signatures: detect and extract all on page - Output: {signatures:[{bbox,image_url,confidence}]} - Export: PNG transparent background per signature, ZIP of all |  |  |

| S2-05 | Form Field Reader — backend worker (Novel) | 6h | HIGH |
| --- | --- | --- | --- |
|  | World-first free tool: extract handwritten form responses into structured JSON. - apps/api/cv/tools/form_field_reader.py: FormFieldReader class - Step 1: Detect form structure — HoughLinesP to find horizontal/vertical lines - Step 2: Identify field boundaries from intersecting lines - Step 3: For each field, detect if handwritten text present - Step 4: OCR each field region - Output: {fields:[{field_bbox, label_text, value_text, confidence}]} |  |  |

| S2-06 | Document AI API endpoints (5 new tools) | 3h | HIGH |
| --- | --- | --- | --- |
|  | Async endpoints for all 5 new tools following identical pattern from Sprint 1. - POST /tools/handwriting-ocr/process: {file_id, options:{structure_mode:bool}} - POST /tools/menu-scanner/process: {file_id, options:{export_format, pos_format:bool}} - POST /tools/document-scanner/process: {file_id¦file_ids[], options:{mode}} - POST /tools/signature-extractor/process: {file_id} - POST /tools/form-field-reader/process: {file_id} |  |  |

| S2-07 | Result UI components for new tools | 5h | MED |
| --- | --- | --- | --- |
|  | Specialized result panels for each tool. - HandwritingResultPanel: large text area, copy button, export buttons (.txt/.md/.docx) - MenuResultPanel: accordion by category, edit-in-place corrections, export buttons - DocumentScannerResultPanel: before/after slider, mode selector, PDF download - SignatureExtractorResultPanel: signature grid, download individual or ZIP - ConfidenceIndicator component: color-coded (green>80%, orange 60–80%, red<60%) |  |  |

| S2-08 | Tests — Document AI module | 3h | MED |
| --- | --- | --- | --- |
|  | pytest for all 5 new tools + combined Document module integration test. - tests/test_handwriting_ocr.py: 3 sample images - tests/test_menu_scanner.py: English + French menus - tests/test_document_scanner.py: crumpled, angled, low-light - tests/test_signature_extractor.py: 1 and 2 signatures - tests/test_form_field_reader.py: standard job application form |  |  |

✓ Acceptance Criteria - Handwriting OCR transcribes a clear handwritten note with >70% word accuracy - Menu Scanner extracts ≥3 categories and ≥10 items from a restaurant menu photo - Document Scanner output PDF is cropped, deskewed, and legible from an angled phone photo - Signature Extractor isolates signature from a signed letter (returns transparent PNG) - All 5 document tools complete within 30s on CPU-only Fly.io - Full Document Intelligence module (8 tools) is live

◉ Definition of Done — Sprint Gate - All 8 Document Intelligence tools live on deployed platform - Result panels work on mobile + desktop - CI still green

SPRINT 3 · Weeks 7–8 Photo Intelligence — Core Goal: Background Remover and Country-Aware Passport Photo Generator. Both are proven high-demand tools.

## New Dependencies

pip install rembg onnxruntime pillow numpy # Pre-warm U2Net model during Fly.io release command (not at runtime): # python -c "from rembg import remove; remove(open('tests/fixtures/sample.jpg','rb').read())"

## Tasks

| S3-01 | Background Remover — backend worker | 5h | HIGH |
| --- | --- | --- | --- |
|  | Remove backgrounds using RemBG (U2Net model, MIT licensed). - apps/api/cv/tools/background_remover.py: BackgroundRemover class - rembg.remove(image_bytes) → RGBA PNG with transparent background - Background options: transparent, white, custom_color (hex), custom_image - Batch mode: multiple file_ids → process sequentially → return ZIP - Output: {result_url, original_url, background_mode, processing_time_ms} - Downloads: PNG (transparent), JPG (white BG), WebP |  |  |

| S3-02 | Passport Photo Generator (country-aware) — backend worker | 8h | HIGH |
| --- | --- | --- | --- |
|  | Key innovation: auto-apply destination country's official photo specification. - apps/api/cv/tools/passport_photo.py: PassportPhotoGenerator class - Step 1: MediaPipe FaceDetection — locate face, validate centered + single face - Step 2: RemBG — remove background, replace with country-spec color - Step 3: Crop + resize to country spec face ratio - Step 4: Output at correct mm size and DPI - apps/api/cv/data/passport_specs.json: 30+ countries — {width_mm, height_mm, bg_color, face_ratio_min/max, dpi, notes} - Countries: USA, UK, Rwanda, EU Schengen, Canada, Australia, Kenya, Uganda, Tanzania, India, China, Nigeria, South Africa, UAE, Saudi Arabia, Qatar, Brazil + 15 more - Quality warnings: 'Face too small', 'Background not uniform', 'Eyes not visible', 'Shadows detected' - Output: {photo_url, country, spec_applied, face_detected, quality_warnings[]} |  |  |

| S3-03 | Photo Intelligence API endpoints | 3h | HIGH |
| --- | --- | --- | --- |
|  | Two endpoints + country list lookup. - POST /tools/background-remover/process: {file_id¦file_ids[], options:{bg_mode,bg_color}} - POST /tools/passport-photo/process: {file_id, options:{country_code}} - GET /tools/passport-photo/countries → list of supported countries + specs - First 3 uses of background-remover: no auth required (viral lead-gen hook) |  |  |

| S3-04 | Background Remover result UI | 4h | HIGH |
| --- | --- | --- | --- |
|  | Satisfying 'wow moment' UI with before/after reveal. - Before/after drag slider revealing original vs result - Background options panel: Transparent / White / Color picker / Upload custom BG - Download panel: PNG, JPG, WebP buttons - Batch result: list with individual + 'Download All ZIP' options - Fade-in animation on result reveal |  |  |

| S3-05 | Passport Photo result UI | 5h | HIGH |
| --- | --- | --- | --- |
|  | Country selector + quality feedback UI. - Country selector with search (flag emoji + country name) - Processing animation showing spec being applied - Result: photo with measurement overlay (35x45mm frame, face ratio guide) - Quality check panel: green checkmarks/warnings - Print guide: 'Print at 10x15cm — fits 6 passport photos per page' with print CSS - Download: PNG at exact spec resolution, PDF (print-ready 6-up layout) |  |  |

| S3-06 | Passport spec database + MediaPipe face validation | 3h | MED |
| --- | --- | --- | --- |
|  | Complete 30+ country spec database + face ratio validation. - Compile passport_specs.json for 30+ countries from official government sources - Face ratio validation: MediaPipe landmarks to measure face_height/photo_height - Eye position validation: eyes in upper 35–50% of photo height - Test each spec against real passport photo samples |  |  |

| S3-07 | Photo preprocessing utilities | 3h | MED |
| --- | --- | --- | --- |
|  | Photo-specific preprocessing (distinct from document preprocessing). - apps/api/cv/preprocessing_photo.py: PhotoPreprocessor class - auto_enhance(image): smart brightness + saturation boost - detect_and_align_face: MediaPipe landmarks → affine transform to align eyes horizontally - check_photo_quality → {blur_score, brightness_score, face_centered_score, bg_uniformity_score} |  |  |

✓ Acceptance Criteria - Background Remover correctly removes background from person photo, product photo, and complex scene - Passport Photo Generator produces correct spec for Rwanda, Kenya, USA, UK - 30+ countries shown in selector, each applying correct spec - Quality warnings fire correctly: blur, small face, shadow - Before/after slider works on mobile + desktop - Batch: 5 images → ZIP file returned - U2Net pre-loaded at startup — no runtime download

◉ Definition of Done — Sprint Gate - Background Remover + Passport Photo live on deployed platform - Spec DB complete for 30+ countries - CI still green

SPRINT 4 · Weeks 9–10 Photo Intelligence — Advanced Goal: Image Upscaler, Resume Optimizer, Face Blur, Profile Styler, Deepfake Detector. Full Photo module complete.

## New Dependencies

pip install deepface insightface onnxruntime-extensions # Real-ESRGAN ONNX export (one-time dev step, commit .onnx file to infra/models/): # Download realesr-general-x4v3.pth from xinntao/Real-ESRGAN releases, export to ONNX

## Tasks

| S4-01 | Image Upscaler (Real-ESRGAN ONNX) | 5h | HIGH |
| --- | --- | --- | --- |
|  | 4× AI upscaling on CPU. Input images tiled for large files. - apps/api/cv/tools/image_upscaler.py: ImageUpscaler class - ONNX Runtime inference with realesr-general-x4v3.onnx - Tiling: split >640px images into 256×256 tiles with 10px overlap, process each, stitch - Output: 4× upscaled image + side-by-side comparison at same display size - Processing: 15–60s on CPU — acceptable with async queue |  |  |

| S4-02 | Resume / LinkedIn Photo Optimizer | 6h | HIGH |
| --- | --- | --- | --- |
|  | Score a professional headshot on 6 dimensions with actionable fix tips. - apps/api/cv/tools/resume_photo_optimizer.py: ResumePhotoOptimizer class - 6 dimensions: Face visibility (20%), Lighting quality (20%), Background quality (20%), Eye contact (15%), Expression/smile (15%), Composition (10%) - Face visibility: MediaPipe FaceDetection - Lighting: histogram analysis for shadows + overexposure - Background: RemBG alpha analysis for uniformity - Eye contact: MediaPipe Face Mesh gaze direction - Expression: DeepFace emotion — neutral/happy score highest - Output: {total_score, breakdown, tips:[{dimension,issue,fix_suggestion}]} |  |  |

| S4-03 | Face Blur / Privacy Protector | 3h | MED |
| --- | --- | --- | --- |
|  | Detect all faces and blur/pixelate them. GDPR-compliant. - MediaPipe FaceDetection → all faces - Blur modes: gaussian_blur, pixelate, black_bar (over eyes), full_face fill - Output: {result_url, faces_detected_count, mode_applied} |  |  |

| S4-04 | AI Profile Picture Styler | 5h | MED |
| --- | --- | --- | --- |
|  | Generate 4 professional background styles from one selfie. - Step 1: RemBG remove background - Step 2: Apply styled BG: Corporate (grey-blue gradient), LinkedIn (studio gradient), Creative (colorful abstract), Minimal (plain + color picker) - Industry presets: Tech, Finance, Healthcare, Education, Legal, Creative - Color matching: analyze clothing colors → suggest complementary backgrounds - Output: {styles:[{style_name, result_url}]} — 4 variants for user to choose |  |  |

| S4-05 | Deepfake Detector (Novel — first free consumer tool) | 8h | HIGH |
| --- | --- | --- | --- |
|  | Detect AI-generated faces. First free consumer deepfake detection SaaS. - apps/api/cv/tools/deepfake_detector.py: DeepfakeDetector class - Approach 1 — FFT frequency analysis: GAN-generated faces have characteristic frequency artifacts (numpy.fft) - Approach 2 — Facial boundary inconsistency: MediaPipe landmarks + edge consistency at face boundary - Approach 3 — Eye reflection consistency: real photos have matching specular highlights in both eyes - Approach 4 — FaceForensics++ ONNX model (open source weights) for learned feature detection - Output: {authenticity_score (0–100), verdict:'LIKELY_REAL'¦'UNCERTAIN'¦'LIKELY_FAKE', evidence:[{type,desc,heatmap_url}], disclaimer} - Disclaimer always included: 'AI analysis only — not a forensic instrument. Consult experts for legal matters.' |  |  |

| S4-06 | Photo Intelligence API endpoints (5 tools) | 3h | HIGH |
| --- | --- | --- | --- |
|  | Five new async endpoints. - POST /tools/image-upscaler/process: {file_id} - POST /tools/resume-photo-optimizer/process: {file_id} - POST /tools/face-blur/process: {file_id, options:{mode}} - POST /tools/profile-picture-styler/process: {file_id, options:{industry,styles[]}} - POST /tools/deepfake-detector/process: {file_id} |  |  |

| S4-07 | Result UIs for Sprint 4 tools | 6h | MED |
| --- | --- | --- | --- |
|  | Tool-specific result panels. - UpscalerResultPanel: side-by-side at 100% zoom, hover magnifier loupe - ResumeOptimizerResultPanel: score dial (speedometer), per-dimension bars, tips list with icons - DeepfakeResultPanel: large authenticity score + verdict badge, heatmap toggle, disclaimer - ProfileStylerResultPanel: 2×2 style grid, click to full-size preview, download |  |  |

✓ Acceptance Criteria - Upscaler produces visibly sharper 4× output on a low-res test image - Resume Optimizer returns a 0–100 score with ≥2 actionable tips for a photo with known issues - Face Blur detects and blurs all faces in a 3+ person group photo - Deepfake Detector returns 'LIKELY_REAL' for authentic photo, 'UNCERTAIN'/'LIKELY_FAKE' for known GAN face - Profile Styler returns 4 style variants from one selfie - Deepfake result always includes disclaimer text - Full Photo Intelligence module (7 tools) live

◉ Definition of Done — Sprint Gate - All 7 Photo Intelligence tools live - ESRGAN model pre-loaded at startup - CI still green

SPRINT 5 · Weeks 11–12 Creator Studio — Core Goal: Thumbnail Analyzer, Caption Lens (Groq), Meme Generator Pro, Video Thumbnail Extractor.

## New Dependencies

pip install groq # CLIP (CPU-only torch — critical to use CPU-only wheel to save memory): pip install torch==2.3.0+cpu torchvision==0.18.0+cpu --index-url https://download.pytorch.org/whl/cpu pip install clip-interrogator transformers # Pre-download CLIP model at Fly.io startup (NOT at runtime per job): # python -c "from clip_interrogator import Config,Interrogator; Interrogator(Config(clip_model_name='ViT-B/32'))"

## Tasks

| S5-01 | Groq language AI client (rate-limited) | 3h | HIGH |
| --- | --- | --- | --- |
|  | Central client for ALL language AI calls. Swap provider with one config change. - apps/api/cv/ai/language_client.py: LanguageAIClient class - Provider: Groq API, model='llama-3.1-8b-instant' - generate(prompt, max_tokens, temperature) → str - Rate limiting: Upstash Redis counter 'groq_calls_today'; if ≥14000 raise RateLimitError - Per-user limit: free users = 3 Groq-powered jobs/day (logged in usage_logs) - Response caching: Upstash Redis, TTL 24hrs, keyed by SHA256(prompt) - Fallback: LANGUAGE_AI_FALLBACK env var can point to Together.ai or Fireworks.ai |  |  |

| S5-02 | Thumbnail Analyzer — backend worker | 7h | HIGH |
| --- | --- | --- | --- |
|  | Predict YouTube thumbnail CTR on 6 dimensions. High value for creator audience. - apps/api/cv/tools/thumbnail_analyzer.py: ThumbnailAnalyzer class - Dim 1 — Face visibility (25%): MediaPipe FaceDetection. Large face = higher CTR. - Dim 2 — Visual contrast (20%): RMS contrast from image histogram - Dim 3 — Color energy (15%): saturation + hue diversity - Dim 4 — Text readability (20%): OCR text → font size relative to image + contrast ratio - Dim 5 — Clutter score (10%): CLIP zero-shot → count distinct visual elements - Dim 6 — Emotional trigger (10%): DeepFace emotion on detected faces - A/B mode: POST with two file_ids → compare + recommend stronger with explanation - Output: {ctr_score, breakdown, heatmap_url, tips[], ab_comparison} |  |  |

| S5-03 | Caption Lens — backend (Groq-powered) | 5h | HIGH |
| --- | --- | --- | --- |
|  | Auto-generate social captions + hashtags from any photo using CV + Groq. - apps/api/cv/tools/caption_lens.py: CaptionLens class - Step 1: CLIP Interrogator → natural language description of image content + style + mood - Step 2: Groq with platform-specific prompts: - Instagram: 'Write 3 captions (casual/inspirational/funny) + 10 hashtags each for: {desc}' - Twitter/X: 'Write 3 tweets under 280 chars for: {desc}' - LinkedIn: 'Write a professional caption for: {desc}' - Output: {image_description, platforms:{instagram:[{caption,hashtags}], twitter:[caption], linkedin:[caption]}} |  |  |

| S5-04 | Meme Generator Pro — backend + frontend | 5h | MED |
| --- | --- | --- | --- |
|  | Detect faces + expressions, suggest captions via Groq, compose meme. - apps/api/cv/tools/meme_generator.py: MemeGenerator class - Step 1: MediaPipe FaceDetection + DeepFace emotion on faces - Step 2: CLIP Interrogator → scene description - Step 3: Groq → 5 meme caption suggestions (top + bottom text) based on expression + scene - Step 4: Pillow compose — Impact font, white text, black outline - POST /tools/meme-generator/compose: {job_id, top_text, bottom_text} → applies chosen text - Frontend: suggestion carousel → text input → live preview canvas → download |  |  |

| S5-05 | Video Thumbnail Extractor | 4h | MED |
| --- | --- | --- | --- |
|  | Extract and score the best thumbnail frames from a video. - OpenCV VideoCapture to extract 20 evenly-spaced frames - Score each frame with ThumbnailAnalyzer (reuse S5-02) - Return top 5 frames by score - Output: {frames:[{timestamp, url, ctr_score}], recommended_frame_url} - Limits: 50MB free tier, 100MB paid |  |  |

| S5-06 | Creator Studio API endpoints | 3h | HIGH |
| --- | --- | --- | --- |
|  | Four new async endpoints. - POST /tools/thumbnail-analyzer/process: {file_id ¦ file_ids:[id1,id2]} - POST /tools/caption-lens/process: {file_id, options:{platforms[]}} - POST /tools/meme-generator/process: {file_id, options:{caption_style}} - POST /tools/meme-generator/compose: {job_id, top_text, bottom_text} - POST /tools/video-thumbnail-extractor/process: {file_id} |  |  |

| S5-07 | Creator Studio result UIs | 5h | MED |
| --- | --- | --- | --- |
|  | Purpose-built UIs for creators. - ThumbnailResultPanel: radar chart (6 dims), heatmap overlay toggle, tip cards - CaptionLensResultPanel: tabs by platform, caption cards with copy button, hashtag chips - MemeResultPanel: suggestion carousel, custom text inputs, live preview, download - Creator section in sidebar with purple theme |  |  |

✓ Acceptance Criteria - Thumbnail Analyzer returns a CTR score + ≥3 tips for a test thumbnail - A/B mode correctly identifies which of two thumbnails scores higher - Caption Lens returns ≥2 captions per platform for 3 different test photos - Meme Generator generates 5 suggestions + correctly overlays text on image - All Groq calls go through the rate-limiting wrapper — no direct bypass - Per-user daily Groq limit (3 calls free tier) is enforced - CLIP model pre-loaded at startup

◉ Definition of Done — Sprint Gate - All 5 Creator core tools live - Groq client with rate limiting working - CI still green

SPRINT 6 · Weeks 13–14 Creator Studio — Novel Features Goal: PixelStory (world-first visual storytelling), Instagram Feed Scorer, Outfit Feedback Engine.

## Tasks

| S6-01 | PixelStory — Scene Analysis Pipeline | 8h | HIGH |
| --- | --- | --- | --- |
|  | Analyze a set of photos: face clustering, scene description, emotion, event inference. - apps/api/cv/tools/pixelstory/scene_analyzer.py: SceneAnalyzer class - Per photo: CLIP Interrogator (scene desc) + DeepFace (emotions) + YOLOv8n ONNX (objects) - Face clustering: InsightFace embeddings across all photos → identify unique people - Scene classification: CLIP zero-shot → indoor/outdoor, celebration/casual/formal, day/night - Event inference from objects: cake→birthday, diploma→graduation, suitcase→travel - Output per photo: {scene_desc, people_ids[], emotions:{pid:emotion}, scene_type, objects[]} |  |  |

| S6-02 | PixelStory — Narrative Generator (Groq) | 6h | HIGH |
| --- | --- | --- | --- |
|  | Sort photos into narrative order and generate AI-written story captions. - Sort by EXIF timestamp if present, else by scene analysis (intro→middle→climax→outro) - Groq prompt: 'You are a social media storyteller. Write a short engaging caption for each of these {N} photos in sequence from a {event_type}. Each caption under 2 sentences. Warm and personal. Photos: {scene_descs}' - Output: {event_type, story_title, narrative_arc:[{photo_index, caption, emoji, style}]} - Caption styles: Instagram Story (casual), LinkedIn (professional), Twitter Thread (punchy) |  |  |

| S6-03 | PixelStory — Frontend Storyboard Studio | 8h | HIGH |
| --- | --- | --- | --- |
|  | Most complex UI in the project — timeline-based storyboard editor. - Multi-file upload (drag-drop up to 20 photos simultaneously) - Processing animation: 'Analyzing scenes…' → 'Identifying people…' → 'Writing your story…' - Storyboard: horizontal scroll of photo cards, AI caption below each - Caption editing: click to edit inline (contenteditable) - Reorder: drag-and-drop (react-beautiful-dnd or @dnd-kit/core) - Style selector: casual / professional / funny → regenerates all captions - Export: Instagram Stories ZIP (9:16 Pillow-composed slides), PDF storybook, copy all captions |  |  |

| S6-04 | PixelStory API + persistence | 4h | HIGH |
| --- | --- | --- | --- |
|  | Project-based endpoints for ongoing storytelling. - POST /tools/pixelstory/projects: {name, style} - POST /tools/pixelstory/projects/{id}/analyze: {file_ids[]} → {job_id} - POST /tools/pixelstory/projects/{id}/export: {format:'stories_zip'¦'pdf'¦'captions'} - GET /tools/pixelstory/projects: user's projects list - Stories ZIP: Pillow composes each photo on 1080×1920 canvas, caption overlaid with gradient BG - PDF export: reportlab — one photo + caption per page |  |  |

| S6-05 | Instagram Feed Aesthetic Scorer | 5h | MED |
| --- | --- | --- | --- |
|  | Analyze 9 photos for color cohesion and feed visual harmony. - apps/api/cv/tools/instagram_aesthetic_scorer.py - k-means (k=5) color clustering across all photos → dominant palette - Color harmony score: variance across photos (low = high harmony) - Outlier detection: photos with significantly different saturation or brightness - Output: {harmony_score, palette:[hex], outlier_indices[], suggestions[], next_post_palette:[hex]} |  |  |

| S6-06 | Outfit Feedback Engine | 5h | MED |
| --- | --- | --- | --- |
|  | Score an outfit for color harmony + style using pose + Groq. - MediaPipe Pose → confirm full/upper body visible - Segment upper/lower body zones from pose landmarks → extract dominant colors per zone - Color harmony: check complementary/analogous/triadic relationships (colormath library) - CLIP description of outfit style - Groq: '3 specific fashion tips for: {colors} {style}. Encouraging but honest.' - Output: {harmony_score, colors[], style_desc, tips[], occasion_suggestions[]} |  |  |

✓ Acceptance Criteria - PixelStory analyzes 5+ photos, infers event type, generates coherent captioned story arc - Storyboard UI: drag-and-drop reorder + inline caption editing both work - Instagram Stories ZIP contains correctly sized 1080×1920px slides with captions - Instagram Feed Scorer correctly flags color outliers in a 9-photo test set - Outfit Feedback returns ≥3 tips for a test outfit photo - PixelStory handles 20-photo upload without timeout (async + progress updates)

◉ Definition of Done — Sprint Gate - PixelStory live end-to-end: upload→analyze→storyboard→export - All 8 Creator Studio tools live - CI still green

SPRINT 7 · Weeks 15–16 Business Vision — Counting & Detection Goal: Shelf Inventory Counter, Queue Analyzer, Vehicle Counter, Parking Space Counter.

## New Dependencies + YOLO Setup

# Download YOLOv8n ONNX weights (MIT licensed — do NOT pip install ultralytics) # wget https://github.com/ultralytics/assets/releases/download/v8.2.0/yolov8n.onnx # Save to: apps/api/cv/models/yolov8n.onnx pip install onnxruntime numpy opencv-python-headless

Shared YOLO ONNX Inference Wrapper (used by ALL Business + Agriculture tools):

# apps/api/cv/models/yolo_onnx.py import onnxruntime as rt, numpy as np, cv2 class YOLOv8nONNX: def __init__(self, path='apps/api/cv/models/yolov8n.onnx'): self.session = rt.InferenceSession(path, providers=['CPUExecutionProvider']) def detect(self, image_bgr, conf=0.5, classes=None): # preprocess→inference→postprocess → [{class,conf,bbox:[x1,y1,x2,y2]}] ... # Singleton: instantiate ONCE at worker startup, reuse across all jobs _yolo = None def get_yolo(): global _yolo if _yolo is None: _yolo = YOLOv8nONNX() return _yolo

## Tasks

| S7-01 | Shelf Inventory Counter | 6h | HIGH |
| --- | --- | --- | --- |
|  | Count products on retail shelves + detect empty gaps. - YOLO detection on shelf image (bottle/cup/book classes as proxies for packaged goods) - Grid analysis: HoughLinesP → detect shelf rows → count products per row - Gap detection: horizontal regions with no detections = empty spots - Coverage: (filled / total) × 100 = fill_rate % - Output: {total_products_counted, rows:[{row_index,count,gaps}], fill_rate_pct, empty_spots, annotated_image_url} - Annotated image: green boxes on products, red rectangles on gaps, row counts |  |  |

| S7-02 | Queue Length Analyzer | 5h | HIGH |
| --- | --- | --- | --- |
|  | Count people in a queue + estimate wait time. - YOLO person detection - Optional queue region: user can define bounding box in UI; default = full image - Wait time: configurable service_rate (default 45s/person) → count × service_rate - Alert threshold: configurable, default >10 people - Output: {people_in_queue, estimated_wait_seconds, service_rate_used, annotated_image_url, alert_triggered} |  |  |

| S7-03 | Vehicle Counter | 4h | MED |
| --- | --- | --- | --- |
|  | Count and classify vehicles. Rwanda boda-boda aware. - YOLO filtering for: car, truck, bus, motorcycle, bicycle - 'motorcycle' mapped to 'Boda-boda' in output labels (Rwanda/East Africa market) - Output: {total, breakdown:{car,truck,bus,motorcycle,bicycle}, annotated_image_url} |  |  |

| S7-04 | Parking Space Counter | 5h | MED |
| --- | --- | --- | --- |
|  | Detect occupied vs empty parking spaces. - Approach: YOLO vehicle detection → spaces with vehicles = occupied, visible spaces without = empty - Works for any parking layout with no calibration needed - Output: {total_spaces_detected, occupied, empty, occupancy_rate_pct, annotated_image_url} |  |  |

| S7-05 | Business Vision API endpoints | 3h | HIGH |
| --- | --- | --- | --- |
|  | Four async endpoints. - POST /tools/shelf-inventory-counter/process: {file_id} - POST /tools/queue-analyzer/process: {file_id, options:{queue_bbox[], service_rate:45, alert_threshold:10}} - POST /tools/vehicle-counter/process: {file_id} - POST /tools/parking-space-counter/process: {file_id} |  |  |

| S7-06 | Business Vision result UIs | 5h | MED |
| --- | --- | --- | --- |
|  | Results-first UIs: large annotated image + key metric cards. - Shared BusinessVisionResultPanel: annotated image (primary focus) + stat cards (big numbers + icons) - ShelfCounter: row breakdown table + fill rate donut chart - QueueAnalyzer: people count + wait time + alert badge if threshold exceeded - VehicleCounter: stacked bar chart by vehicle type |  |  |

✓ Acceptance Criteria - Shelf Counter counts products on a retail shelf photo within 25% of actual count - Queue Analyzer counts ≥5 people correctly in a queue photo - Vehicle Counter identifies cars + motorcycles in a parking lot image - YOLOv8n ONNX loaded at worker startup — processing <10s per image - Annotated images saved to R2, URLs in result JSON - All tools work on mobile (375px upload + stat display)

◉ Definition of Done — Sprint Gate - All 4 Business Vision counting tools live - YOLOv8n.onnx pre-loaded at startup - CI still green

SPRINT 8 · Weeks 17–18 Business Vision — Intelligence & Safety Goal: Crowd Density, CrowdMood (world-first), PPE Safety Checker, Face Attendance. Full Business module complete.

## New Dependencies

pip install mediapipe deepface insightface scikit-learn # Pre-download InsightFace buffalo_l model (~300MB) during Fly.io release: # python -c "import insightface; app=insightface.app.FaceAnalysis('buffalo_l'); app.prepare(ctx_id=-1)"

## Tasks

| S8-01 | Crowd Density Estimator | 4h | HIGH |
| --- | --- | --- | --- |
|  | Count people and generate density heatmap for crowd images. - YOLO for sparse crowds (<50 people) - Dense crowds: Gaussian density map — detect head positions via sliding window → sum Gaussian kernels - Zone analysis: 3×3 grid → density per zone - Heatmap: OpenCV COLORMAP_JET overlay on original image - Output: {estimated_count, density_map_url, zones:[{pos,density:'low'¦'medium'¦'high'}], is_estimate} |  |  |

| S8-02 | CrowdMood Analyzer (World-First) | 10h | HIGH |
| --- | --- | --- | --- |
|  | Estimate crowd emotional energy from body language + density. Never built as consumer SaaS before. - apps/api/cv/tools/crowd_mood_analyzer.py: CrowdMoodAnalyzer class - Step 1: YOLO person detection + MediaPipe Pose on each detected person - Step 2: Per-person energy signals: arms raised (concert/celebration), upright vs slouched, proximity to neighbors - Step 3: Aggregate energy score 0–100 from pose signals - Step 4: DeepFace emotion sampling on 10 random faces (performance cap) - Step 5: Density factor — dense crowd generally higher energy - Output: {crowd_energy_score, mood:'ELECTRIC'¦'ENGAGED'¦'CALM'¦'RESTLESS'¦'FATIGUED', indicators:[{signal,pct}], face_emotions, visualization_url} |  |  |

| S8-03 | PPE Safety Checker (Novel) | 6h | HIGH |
| --- | --- | --- | --- |
|  | Detect PPE compliance on construction/industrial site photos. - Search HuggingFace for MIT/Apache licensed PPE ONNX model (Safety-Helmet-Dataset trained) - Fallback: YOLOv8n + color-based hard hat detection (yellow/orange regions near head from pose) - Detect: hard_hat, safety_vest, mask, gloves - Per-person compliance check: which PPE items present - Output: {total_workers, compliant, non_compliant, compliance_rate_pct, violations:[{person_bbox,missing_ppe[]}], annotated_image_url} |  |  |

| S8-04 | Face Attendance System | 8h | HIGH |
| --- | --- | --- | --- |
|  | Recognize registered faces in group photos. Full privacy-by-design. - Face registration: POST /tools/attendance/register {org_id, name, file_id} → InsightFace embedding → store in face_embeddings table - Attendance check: detect all faces → compare each to org's registered embeddings (cosine similarity) - Threshold: similarity >0.6 = recognized - Privacy: per-org embeddings, admin consent flow, clear opt-in UI - Output: {present:[{name,confidence}], absent:[name], unknown_count, attendance_rate_pct, annotated_image_url} - Export: CSV attendance sheet with timestamp |  |  |

| S8-05 | Business Vision API endpoints (Sprint 8) | 3h | HIGH |
| --- | --- | --- | --- |
|  | Four new endpoints. - POST /tools/crowd-density-estimator/process: {file_id} - POST /tools/crowd-mood-analyzer/process: {file_id} - POST /tools/ppe-safety-checker/process: {file_id} - POST /tools/attendance/register: {org_id, name, file_id} (admin only) - POST /tools/attendance/check: {org_id, file_id} → {job_id} - GET /tools/attendance/roster/{org_id}: list registered names (no embeddings) |  |  |

| S8-06 | CrowdMood + Attendance result UIs | 5h | MED |
| --- | --- | --- | --- |
|  | High-impact UIs for complex tools. - CrowdMoodResultPanel: arc energy gauge (0–100), mood label badge, signal breakdown, photo with overlay - AttendanceResultPanel: Present/Absent two-column list with confidence scores, CSV export, annotated group photo - AttendanceSetup: /tools/attendance/setup — register faces flow, list of registered people with delete |  |  |

✓ Acceptance Criteria - Crowd Density estimates a 20+ person crowd within 30% accuracy - CrowdMood returns 'ELECTRIC' for concert crowd, 'CALM' for empty conference room - PPE Checker detects helmet presence/absence on a construction site test image - Attendance: register 3 faces → group photo → all 3 correctly identified present - Org boundary respected: org A cannot see org B faces - All 8 Business Vision tools live

◉ Definition of Done — Sprint Gate - All Business Vision tools (8 total) live - InsightFace pre-loaded at startup - CI still green

SPRINT 9 · Weeks 19–20 Agriculture Vision Goal: Plant Disease Detector, Crop Health Monitor, Harvest Readiness, Weed Analyzer, Irrigation Stress, Soil Color Analyzer.

## New Dependencies + Models

pip install timm torchvision numpy pillow colormath # PlantVillage MobileNetV2 ONNX (~14MB): # Search HuggingFace: 'plant disease detection onnx' → dimasgit/MobileNetV2-PlantVillage # Save to apps/api/cv/models/plant_disease_mobilenet.onnx

## Tasks

| S9-01 | Plant Disease Detector | 7h | HIGH |
| --- | --- | --- | --- |
|  | 38 disease classes across 14 crop types. Treatment database included. - apps/api/cv/tools/plant_disease_detector.py: PlantDiseaseDetector class - MediaPipe segmentation or center-crop to focus on leaf - MobileNetV2 ONNX inference → disease classification - Confidence <50% → 'Unable to identify — please take a closer, clearer photo of the affected leaf' - apps/api/cv/data/disease_treatments.json: 38 diseases × {description, causes, treatment_steps[], prevention[], severity} - Treatment data: FAO guidelines + extension service publications (public domain) - Output: {crop, disease_name, confidence_pct, severity, treatment:{desc,steps,prevention}, disclaimer} - Crops: Tomato, Potato, Corn, Apple, Grape, Pepper, Cassava, Coffee, Banana + 5 more |  |  |

| S9-02 | Crop Health Monitor | 6h | HIGH |
| --- | --- | --- | --- |
|  | Field overview → vegetation health map using color analysis. - HSV color analysis: healthy green (specific range), stressed yellow-green, dead brown/yellow - Calculate area percentages: healthy_pct, stressed_pct, dead_pct - Health score: (healthy_area / total_vegetation) × 100 - 3×3 zone grid: health score per zone → worst zones highlighted - Heatmap: overlay health map on original image - Output: {health_score, label:'EXCELLENT'¦'GOOD'¦'FAIR'¦'POOR'¦'CRITICAL', zones[], healthy_pct, stressed_pct, dead_pct, heatmap_url, recommendations[]} |  |  |

| S9-03 | Harvest Readiness Estimator | 5h | HIGH |
| --- | --- | --- | --- |
|  | Estimate harvest readiness from crop color maturity. - apps/api/cv/data/harvest_profiles.json: per-crop color maturity profiles - Tomato: green→orange→red (red ratio in HSV) - Maize: husk color + silk browning - Banana: green→yellow (yellow:green ratio) - Coffee: green→yellow→red cherry - Readiness score 0–100 from color profile match - Output: {crop_type, readiness_score, days_to_harvest_estimate, color_analysis, recommendation} |  |  |

| S9-04 | Weed Presence Analyzer | 4h | MED |
| --- | --- | --- | --- |
|  | Detect and quantify weeds in crop field photos. - CLIP zero-shot classification on 100×100px image patches: 'crop plant' vs 'weed' - Coverage: (weed_patches / total_patches) × 100 - Output: {weed_coverage_pct, severity:'low'(<10%)¦'moderate'(10–30%)¦'high'(>30%), action_recommendation, annotated_image_url} |  |  |

| S9-05 | Irrigation Stress Detector | 4h | MED |
| --- | --- | --- | --- |
|  | Detect drought/water stress indicators in field photos. - Stress indicators: wilting (drooping texture analysis), yellowing (HSV range), soil cracking (texture features) - Soil visibility detection: color thresholds to distinguish soil from vegetation - Output: {stress_score, indicators:[{type,area_pct}], irrigation_recommendation, urgency:'low'¦'medium'¦'high'¦'critical'} |  |  |

| S9-06 | Soil Color Fertility Analyzer (Novel) | 4h | MED |
| --- | --- | --- | --- |
|  | First free tool to estimate soil fertility from a smartphone photo. - apps/api/cv/data/munsell_soil_chart.json: HSV ranges → {munsell_notation, organic_matter_pct, ph_range, fertility, desc} - Detect soil region (color filter out non-soil), extract average HSV, match Munsell chart - Output: {color_hex, munsell_match, ph_range, organic_matter_pct, fertility:'low'¦'medium'¦'high', improvements[], disclaimer} - Disclaimer: 'Approximate estimates only. Use certified lab test for precision.' |  |  |

| S9-07 | Agriculture API endpoints | 3h | HIGH |
| --- | --- | --- | --- |
|  | Six async endpoints. - POST /tools/plant-disease-detector/process: {file_id, options:{crop_type?}} - POST /tools/crop-health-monitor/process: {file_id} - POST /tools/harvest-readiness/process: {file_id, options:{crop_type (required)}} - POST /tools/weed-analyzer/process: {file_id} - POST /tools/irrigation-stress-detector/process: {file_id} - POST /tools/soil-color-analyzer/process: {file_id} - GET /tools/harvest-readiness/crops: list of supported crop types |  |  |

| S9-08 | Agriculture result UIs + treatment DB | 4h | MED |
| --- | --- | --- | --- |
|  | Mobile-first UIs for low-digital-literacy farmer audience. - PlantDiseaseResultPanel: large disease name + confidence badge, severity color, treatment numbered list, 'Consult Agronomist' CTA - CropHealthResultPanel: score dial + heatmap overlay + zone grid + recommendations - All agriculture UIs: large text, high contrast, minimal clicks - Compile disease_treatments.json: 38 entries from FAO + extension service sources |  |  |

✓ Acceptance Criteria - Plant Disease Detector identifies Tomato Early Blight from test leaf photo with >60% confidence - Crop Health Monitor correctly flags stressed zones in a yellowing field photo - Harvest Readiness returns >80% for ripe tomato, <30% for green tomato - All 6 agriculture tools include appropriate disclaimers - Agriculture UIs readable and usable on 375px mobile - Treatment DB complete for all 38 PlantVillage disease classes

◉ Definition of Done — Sprint Gate - All 6 Agriculture Vision tools live - PlantVillage model pre-loaded at startup - CI still green

SPRINT 10 · Weeks 21–22 Agriculture Vision Advanced — Vision Replay Goal: Vision Replay: world-first time-lapse site/farm intelligence with AI-written change reports.

## Tasks

| S10-01 | Vision Replay — Image Alignment Engine | 8h | HIGH |
| --- | --- | --- | --- |
|  | Align images of the same location taken at different times using SIFT feature matching. - apps/api/cv/tools/vision_replay/image_aligner.py: ImageAligner class - cv2.SIFT_create() → keypoints + descriptors on both images - BFMatcher with ratio test (Lowe's 0.75) → good matches - cv2.findHomography(RANSAC) → perspective transform matrix - cv2.warpPerspective() → align earlier image to latest image's perspective - Quality score: excellent (>100 matches), good (50–100), poor (<50 — warn user) - Failure: <20 good matches → {error:'images_too_different', suggestion:'Take photos from the same position'} |  |  |

| S10-02 | Vision Replay — Change Detection Engine | 7h | HIGH |
| --- | --- | --- | --- |
|  | Quantify and categorize what changed between two aligned images. - cv2.absdiff(img1_aligned, img2) → threshold → change regions - Change categorization by color/structure: - Green increase → vegetation growth - Brown/grey increase → soil exposure or construction material - Large rectangular structural changes → new buildings/walls - YOLO diff: compare detected objects both images → new objects = progress - Output: {change_pct, change_regions:[{bbox,type,area_pct}], stats:{vegetation_delta_pct, structure_delta_pct}} |  |  |

| S10-03 | Vision Replay — Groq Narrative Report | 5h | HIGH |
| --- | --- | --- | --- |
|  | AI-written plain-language change report from detection output. - Groq prompt: 'You are a professional site analyst. These changes were detected between photos taken {N} days apart at a {project_type} site: {change_summary}. Write a 3–4 sentence professional progress report: what changed, estimated percentage, and a recommendation.' - Output: {report_text, key_findings[], recommendation, confidence_notes} - PDF export: branded report with before/after images + change overlay + generated report text |  |  |

| S10-04 | Vision Replay — Frontend Project Studio | 8h | HIGH |
| --- | --- | --- | --- |
|  | Timeline-based comparison interface with ongoing monitoring. - Project creation: name + type (Farm / Construction / Renovation / Other) - Photo upload with dates: user uploads photos + assigns dates (EXIF auto-read if available) - Timeline view: horizontal timeline with thumbnails at each date - Comparison view: side-by-side slider (any two selected photos) - Change overlay toggle: show change detection heatmap on comparison - Report panel: Groq report text + PDF download - Add new photo: ongoing monitoring — user keeps adding photos over time |  |  |

| S10-05 | Vision Replay API + project persistence | 4h | HIGH |
| --- | --- | --- | --- |
|  | Persistent project endpoints. - POST /tools/vision-replay/projects: {name, type} - POST /tools/vision-replay/projects/{id}/photos: {file_id, date} - POST /tools/vision-replay/projects/{id}/analyze: {photo_id_1, photo_id_2} → {job_id} - POST /tools/vision-replay/projects/{id}/export: {format} - GET /tools/vision-replay/projects: user's project list - GET /tools/vision-replay/projects/{id}: project details + photos + analyses |  |  |

| S10-06 | Agriculture E2E tests | 4h | MED |
| --- | --- | --- | --- |
|  | Comprehensive tests for full agriculture module. - pytest tests/test_agriculture_e2e.py: all 6 tools with real sample images - Plant disease: 5 different disease photos from PlantVillage test set - Vision Replay: 3 construction site photos at different angles (test alignment failure path) - Crop health: healthy field vs diseased field comparison - API contract tests: all agriculture endpoints return correct JSON schema |  |  |

✓ Acceptance Criteria - Vision Replay correctly aligns two farm/site photos taken from approximately same angle - Change detection correctly identifies vegetation growth between two aligned agricultural images - Generated Groq report is coherent, professional, and correctly describes what changed - Vision Replay project persists across sessions — add photos over multiple visits - Alignment failure handled gracefully with helpful error message - Full Agriculture module (7 tools) live

◉ Definition of Done — Sprint Gate - Vision Replay live end-to-end with project persistence - All Agriculture Vision tools live - CI still green

SPRINT 11 · Weeks 23–24 Entertainment & Fun — Viral Tools Goal: Age Predictor, Celebrity Look-alike, Cartoon Avatar, Pet Breed, Emotion Mirror, Vibe Check, Before/After Body.

Strategy: Every fun tool generates a branded shareable card. Social sharing = free growth engine.

## Tasks

| S11-01 | Age Predictor | 3h | HIGH |
| --- | --- | --- | --- |
|  | Predict age range from a face photo with fun comparisons. - DeepFace.analyze(image, actions=['age','gender']) - Display as age_range: actual_age ± 5 years → 'We think you look 28–38!' - Groq fun fact: '{year} was the year of [event]' based on estimated birth year - Share card: result on branded 1080×1080px card with watermark |  |  |

| S11-02 | Celebrity Look-alike Finder | 5h | HIGH |
| --- | --- | --- | --- |
|  | Match user face to a database of public domain celebrity photos. - Pre-compute InsightFace embeddings for 200 public domain celebrities (politicians, athletes, historical figures) - User face → InsightFace embedding → cosine similarity vs all → top 3 matches - Celebrity DB: public domain only (avoid recent entertainers with strict image rights) - Output: {matches:[{name,similarity_pct,photo_url}], disclaimer:'For entertainment purposes only'} - Share card: side-by-side user + best match |  |  |

| S11-03 | Cartoon / Anime Avatar Generator | 5h | HIGH |
| --- | --- | --- | --- |
|  | Convert selfie into 4 art styles. - Sketch: cv2.pencilSketch - Cartoon: bilateral filter + edge overlay - Watercolor: cv2.stylization - Anime: CartoonGAN ONNX (MIT licensed — search HuggingFace: 'cartoongan onnx') - Output: {styles:[{name,url}]} — 4 variants in one job - Share card: 2×2 grid of all 4 styles |  |  |

| S11-04 | Pet Breed Identifier | 4h | MED |
| --- | --- | --- | --- |
|  | Identify dog and cat breeds. - Stanford Dogs ONNX model: 120 dog breeds - Oxford-IIIT Pet ONNX model: 37 cat breeds - CLIP zero-shot first-pass to classify dog vs cat, then run appropriate model - apps/api/cv/data/breed_info.json: origin, temperament, size, fun_fact per breed - Output: {animal, top_breed, confidence, top_3_breeds[], breed_info} |  |  |

| S11-05 | Emotion Mirror (Novel) | 4h | HIGH |
| --- | --- | --- | --- |
|  | Per-person emotion breakdown in group photos with group energy score. - DeepFace.analyze on all detected faces → emotion distribution per person - Group energy score: happiness+surprise → high; sadness+fear → low - Annotated image: emotion labels per face - Output: {faces:[{bbox,dominant_emotion,emotion_scores{},energy}], group_energy_score, group_mood, annotated_url} |  |  |

| S11-06 | Vibe Check (Novel) | 3h | HIGH |
| --- | --- | --- | --- |
|  | Analyze a photo's vibe in Gen Z language using CV + Groq. - CLIP Interrogator → detailed scene description - Groq prompt: 'Describe the vibe of this photo in 2–3 sentences using Gen Z/social media aesthetics (e.g. dark academia, cottagecore, Y2K, main character energy). Description: {desc}' - Output: {vibe_description, aesthetic_labels[], energy:'low'¦'medium'¦'high'¦'chaotic', mood_color_hex} - Share card: minimal design with vibe text + mood color background |  |  |

| S11-07 | Before/After Body Comparison | 3h | MED |
| --- | --- | --- | --- |
|  | Align two body photos to visualize fitness progress. - MediaPipe Pose on both photos - Normalize by shoulder width to control for distance-from-camera - Side-by-side aligned comparison + optional silhouette diff overlay - Output: {comparison_url, alignment_quality, tips_for_better_photos} |  |  |

| S11-08 | Social share card generator | 4h | HIGH |
| --- | --- | --- | --- |
|  | Every fun tool generates a branded shareable card. This is the viral growth engine. - apps/api/cv/utils/share_card_generator.py: ShareCardGenerator - Generates 1080×1080px (Instagram) or 1080×566px (Twitter/X) Pillow-composed cards - Card: result prominently displayed + PixelMind AI watermark + URL bottom-right corner - Tools with share cards: Age Predictor, Celebrity Look-alike, Cartoon Avatar, Vibe Check, Emotion Mirror, Pet Breed - Frontend ShareButton: share card preview + copy link + native Web Share API on mobile - UTM on shared URLs: ?utm_source=sharecard&utm_medium=social&utm_campaign={tool} → PostHog |  |  |

| S11-09 | Entertainment API endpoints | 3h | HIGH |
| --- | --- | --- | --- |
|  | Endpoints for all 7 fun tools. - POST /tools/age-predictor/process: {file_id} - POST /tools/celebrity-lookalike/process: {file_id} - POST /tools/cartoon-avatar/process: {file_id, options:{styles[]}} - POST /tools/pet-breed-identifier/process: {file_id} - POST /tools/emotion-mirror/process: {file_id} - POST /tools/vibe-check/process: {file_id} - POST /tools/body-comparison/process: {file_ids:[id1,id2]} - GET /tools/{slug}/share-card/{job_id}: returns share card image URL - No-login: Age Predictor, Vibe Check, Cartoon Avatar — free 3 uses without account |  |  |

✓ Acceptance Criteria - Age Predictor returns an age range for a test face photo - Cartoon Avatar returns all 4 style variants - Vibe Check returns a Gen Z vibe description + aesthetic labels for 3 different test photos - Share cards generated + correctly watermarked for all 6 designated fun tools - UTM tracking present on shared URLs and visible in PostHog - No-login free flow works for Age Predictor, Vibe Check, Cartoon Avatar - Celebrity DB uses only public domain photos

◉ Definition of Done — Sprint Gate - All 7 Entertainment tools live - Share card generation working for 6 tools - No-login flow working for 3 viral-hook tools - All modules complete — 36+ tools across 6 modules - CI still green

SPRINT 12 · Weeks 25–26 Monetization, Billing & Subscriptions Goal: Stripe billing, credit system, R2 auto-cleanup, Google OAuth, pricing page, usage dashboard.

## Tasks

| S12-01 | Stripe subscription integration | 8h | HIGH |
| --- | --- | --- | --- |
|  | Full billing system: plans, checkout, webhooks, portal. - pip install stripe - Create Stripe products: Free, Starter ($4.99/mo), Professional ($14.99/mo), Business ($39.99/mo), Africa Pack ($2.99/mo) - POST /billing/create-checkout-session: {plan_id} → Stripe Checkout URL - POST /billing/webhook: verify signature → checkout.session.completed → activate plan → allocate credits; invoice.payment_failed → downgrade - GET /billing/portal: Stripe Customer Portal for self-serve plan management/cancellation - Credit allocation on activation: Starter→300, Pro→1500, Business→8000/month - Monthly credit refresh: ARQ cron (1st of month) resets credits based on active plan |  |  |

| S12-02 | Credit enforcement across all tools | 4h | HIGH |
| --- | --- | --- | --- |
|  | Gate all tool usage behind credit checks. The monetization foundation. - apps/api/core/credits.py: CreditManager.check_and_deduct(user_id, tool_slug) — atomic Redis DECR - tool_catalog.credits_cost used for cost lookup - InsufficientCreditsError → HTTP 402 {error, credits_needed, credits_remaining, upgrade_url} - Frontend: 402 interceptor → show UpgradeModal with plan comparison table |  |  |

| S12-03 | Automatic R2 cleanup cron job | 3h | HIGH |
| --- | --- | --- | --- |
|  | Mandatory from day 1 — keep R2 usage within free 10GB cap. - ARQ scheduled job: runs every hour - Query DB: files WHERE expires_at < NOW() AND deleted_at IS NULL - For each: boto3 delete_object from R2 → mark deleted_at in DB - TTL by plan: Free=24h, Starter=7d, Pro=30d, Business=60d - Daily R2 size monitor: boto3 list_objects_v2 size sum → store in DB → admin dashboard - Alert: if R2 usage >8GB → send admin email via Resend |  |  |

| S12-04 | Google OAuth integration | 4h | MED |
| --- | --- | --- | --- |
|  | Social login for frictionless signup — critical for conversion rate. - GET /auth/google: redirect to Google OAuth2 consent screen - GET /auth/google/callback: exchange code → create/update user → return JWT - Add google_id column to users (Alembic migration) - Account merge: Google email matches existing email/password account → link them - 'Sign in with Google' button on login + register pages |  |  |

| S12-05 | Pricing page + upgrade flows | 5h | HIGH |
| --- | --- | --- | --- |
|  | The most important marketing/conversion page. - PricingPage (/pricing): plan comparison table, feature list per plan, 'Most Popular' badge on Pro - UpgradeModal: triggered by 402 errors or CreditMeter low warning - Post-upgrade: confirmation + new credit balance shown - Free plan limits displayed on tool pages before login (e.g. '3 free uses remaining') |  |  |

| S12-06 | Usage dashboard + account page | 4h | MED |
| --- | --- | --- | --- |
|  | Let users see their usage — increases perceived value. - GET /users/me/usage: {credits_remaining, credits_used_month, usage_by_tool[], plan, renewal_date} - AccountPage: usage stats, plan badge, 'Manage Billing' → Stripe portal link - UsagePage: bar chart of credits by tool (recharts), current vs limit progress bar - AdminPage (/admin): total users, MRR estimate, active subscriptions, R2 storage level, top tools by usage |  |  |

| S12-07 | Flutterwave / Africa Pack (stretch goal) | 4h | MED |
| --- | --- | --- | --- |
|  | Mobile money payment for East African users. - Africa Pack: $2.99/mo, 500 credits, all tools - Flutterwave REST API (no package needed): POST to /v3/payments → get payment link - POST /billing/flutterwave-webhook: verify → activate Africa Pack - Display price in RWF (3,500/mo), KES (420/mo), UGX (12,000/mo) by detected location |  |  |

✓ Acceptance Criteria - Stripe checkout: user subscribes to Starter, credits allocated, subscription stored in DB - Tool blocked with 402 when user has 0 credits - Simulate monthly refresh: set renewal_date to past → verify cron resets credits - R2 cleanup: create expired file record → verify deleted from R2 within 1 hour - Google OAuth: sign in creates/links user, returns valid JWT - Pricing page loads + upgrade flow completes end-to-end

◉ Definition of Done — Sprint Gate - Billing fully live — users can pay, receive credits, use them - R2 cleanup running - Google OAuth working - CI still green

SPRINT 13 · Weeks 27–28 Public API, Polish, Performance & Launch Goal: Developer API, docs portal, performance audit, SEO, Product Hunt launch. Ship it.

## Tasks

| S13-01 | Public REST API for developers | 6h | HIGH |
| --- | --- | --- | --- |
|  | Programmatic access to all PixelMind AI tools via API key. - POST /api-keys: authenticated → generate random key → store hash in DB - X-API-Key header auth middleware (alternative to JWT — update auth dependency to accept both) - Rate limits: 100 req/hr (free), 1000 req/hr (Pro), 10000 req/hr (Business) - All existing tool endpoints work with API key auth - GET /api-keys: list user's keys with last_used + usage stats - DELETE /api-keys/{id}: revoke key |  |  |

| S13-02 | API documentation portal | 5h | HIGH |
| --- | --- | --- | --- |
|  | Comprehensive interactive API docs — face of the developer product. - Enhance FastAPI /v1/docs: proper OpenAPI descriptions + request/response examples on every endpoint - Custom /developers page: quickstart guide, code examples in Python / JavaScript / cURL - Code example generator: for any tool, show copy-ready snippets in 3 languages - Export OpenAPI spec as Postman collection, publish link on developer page |  |  |

| S13-03 | Performance audit + optimization | 6h | HIGH |
| --- | --- | --- | --- |
|  | Fast and stable before launch. - Timing middleware: log endpoints >500ms to Sentry - DB query audit: SQLAlchemy echo mode → fix N+1 queries - Add indexes: CREATE INDEX on users.email, files.user_id, files.expires_at, usage_logs.user_id, processing_jobs.user_id - Bundle analysis: vite-bundle-visualizer → code-split heavy deps - React.lazy() for all tool pages (loaded on demand) - WebP conversion: all result images stored as WebP in R2 (add to processing pipeline) - Vercel Speed Insights: target LCP <2.5s, CLS <0.1, FID <100ms |  |  |

| S13-04 | SEO + landing page | 5h | HIGH |
| --- | --- | --- | --- |
|  | A landing page that ranks and converts. - Sections: hero (headline + demo GIF), module overview, pricing, FAQ, CTA - Hero: 'See Everything. Know Anything. — 36+ AI Vision Tools in One Platform' - Demo GIF: 3 tools in quick succession (background removal, receipt scan, vibe check) - SEO: each tool has /tools/{slug} page with title 'Free AI {Tool Name} — PixelMind AI' - Meta tags: og:title, og:description, og:image for every tool page - Auto-generated sitemap.xml from routes - robots.txt: allow all |  |  |

| S13-05 | Edge case hardening | 4h | HIGH |
| --- | --- | --- | --- |
|  | Top 10 failure modes found and fixed before launch. - Test: 25MB image (max size edge case), 10×10px image, all-black image, all-white image - Test: very blurry image to all OCR tools → graceful failure with helpful message - Test: no face on face-required tools → helpful error message - Test: 20 simultaneous jobs → all eventually complete (none dropped) - Test: Groq rate limit mock → fallback behavior correct - Test: Neon cold start → /health endpoint warms DB before first job - No generic 500 errors visible to users — all failures return actionable messages |  |  |

| S13-06 | Product Hunt launch preparation | 4h | HIGH |
| --- | --- | --- | --- |
|  | Product Hunt can drive thousands of signups in 24 hours. - Listing: tagline, description, 5 screenshots, 2-min demo video (Loom) - Demo video: open Vibe Check (fun) → Age Predictor → Background Remover → Receipt Scanner → Vision Replay - Hunter outreach: find 3–5 active PH hunters to submit (not self-submit) - Launch day: post at 12:01am PST → share Twitter/X, Reddit (r/SideProject, r/MachineLearning), LinkedIn, IndieHackers - Maker first comment: detailed 'story behind PixelMind AI' post - Scale: 2 Fly.io instances active for launch week (within free 3-VM quota) |  |  |

| S13-07 | Final E2E tests + smoke test suite | 3h | HIGH |
| --- | --- | --- | --- |
|  | Full user journey tests before launch day. - Journey 1 (Free user): land → use Vibe Check without login → see paywall → register → use 3 tools → credit warning - Journey 2 (Paid user): register → upgrade Starter → use 10 tools → download results → check usage dashboard - Journey 3 (B2B): register → create org → setup attendance → register 3 faces → check - Journey 4 (Developer): create API key → call background-remover via API → check rate limit headers - Playwright automated tests for journeys 1 + 2 (critical path) |  |  |

✓ Acceptance Criteria - API key auth works for all tool endpoints - FastAPI /v1/docs complete with descriptions + examples for all endpoints - All tool pages have correct og: meta tags for social sharing - Lighthouse: Performance >80, SEO >90, Accessibility >85 on landing page - E2E journey 1 + 2 complete without errors - Product Hunt listing complete + scheduled - Playwright tests for journeys 1+2 passing in CI

◉ Definition of Done — Sprint Gate - ALL 36+ tools live, tested, working on production URL - Public API live with documentation - Performance audit complete — no p95 >500ms for non-CV endpoints - Product Hunt listing ready to go live - CI/CD green, all tests passing - 🚀 LAUNCH: Product Hunt goes live at end of Sprint 13

# Appendix A — Environment Variables Reference

Set all variables in .env.example (docs), GitHub Actions Secrets (CI/CD), and Fly.io (fly secrets set KEY=value).

| Variable | Service | Required | Notes |
| --- | --- | --- | --- |
| DATABASE_URL_POOLED | Neon PostgreSQL | Yes | postgresql+asyncpg://...neon.tech/neondb?pgbouncer=true — use this for all app connections |
| DATABASE_URL | Neon PostgreSQL | Yes | Direct connection string — for Alembic migrations only |
| R2_ACCOUNT_ID | Cloudflare R2 | Yes | Found in Cloudflare dashboard → R2 |
| R2_ACCESS_KEY_ID | Cloudflare R2 | Yes | R2 API token access key |
| R2_SECRET_ACCESS_KEY | Cloudflare R2 | Yes | R2 API token secret |
| R2_BUCKET_NAME | Cloudflare R2 | Yes | 'pixelmind-files' |
| R2_PUBLIC_URL | Cloudflare R2 | Yes | Public bucket URL or custom domain |
| REDIS_URL | Upstash Redis | Yes | rediss://default:xxx@xxx.upstash.io:6379 |
| GROQ_API_KEY | Groq | Yes | gsk_xxxxx from console.groq.com |
| STRIPE_SECRET_KEY | Stripe | Sprint 12 | sk_live_xxx (sk_test_xxx for dev) |
| STRIPE_WEBHOOK_SECRET | Stripe | Sprint 12 | whsec_xxx from Stripe webhook settings |
| STRIPE_STARTER_PRICE_ID | Stripe | Sprint 12 | price_xxx |
| STRIPE_PRO_PRICE_ID | Stripe | Sprint 12 | price_xxx |
| STRIPE_BUSINESS_PRICE_ID | Stripe | Sprint 12 | price_xxx |
| RESEND_API_KEY | Resend | Yes | re_xxx |
| BREVO_API_KEY | Brevo (fallback) | Yes | xkeysib-xxx |
| JWT_SECRET | Custom | Yes | 64-char random: openssl rand -hex 32 |
| GOOGLE_CLIENT_ID | Google OAuth | Sprint 12 | From Google Cloud Console |
| GOOGLE_CLIENT_SECRET | Google OAuth | Sprint 12 | From Google Cloud Console |
| SENTRY_DSN | Sentry | Yes | https://xxx@sentry.io/xxx |
| POSTHOG_KEY | PostHog | Yes | phc_xxx |
| ADMIN_EMAIL | Custom | Yes | Your email for R2 overflow alerts |

# Appendix B — Total Hours + Timeline

| Sprint | Theme | Est. Hours | Complexity |
| --- | --- | --- | --- |
| 0 | Foundation & DevOps | 42h | ★★★★★ |
| 1 | OCR Core (3 tools) | 38h | ★★★ |
| 2 | Document AI Advanced (5 tools) | 35h | ★★★ |
| 3 | Photo Core (2 tools) | 28h | ★★★ |
| 4 | Photo Advanced (5 tools) | 38h | ★★★★ |
| 5 | Creator Core (5 tools) | 32h | ★★★ |
| 6 | Creator Novel (3 tools) | 38h | ★★★★ |
| 7 | Business Counting (4 tools) | 30h | ★★★★ |
| 8 | Business Intelligence (4 tools) | 38h | ★★★★ |
| 9 | Agriculture Core (6 tools) | 38h | ★★★ |
| 10 | Vision Replay | 36h | ★★★★ |
| 11 | Entertainment (7 tools) | 34h | ★★★ |
| 12 | Monetization & Billing | 38h | ★★★★ |
| 13 | API, Polish & Launch | 40h | ★★★★ |
| TOTAL |  | 515 hours | ~13 weeks full-time / ~26 weeks at 20h/week |

# Appendix C — Model Files + Storage Plan

| Model | File | Size | License | Get It |
| --- | --- | --- | --- | --- |
| U2Net (RemBG) | u2net.onnx | ~170MB | MIT | Auto-downloaded by rembg on first import — pre-warm in release cmd |
| YOLOv8n | yolov8n.onnx | ~6MB | MIT (weights) | github.com/ultralytics/assets/releases → yolov8n.onnx |
| PlantVillage MobileNetV2 | plant_disease.onnx | ~14MB | CC BY 4.0 | HuggingFace: search 'plant disease detection onnx' |
| CLIP ViT-B/32 | (cached by transformers) | ~340MB | MIT | Auto-downloaded by clip-interrogator on first run |
| InsightFace buffalo_l | buffalo_l/ dir | ~300MB | MIT | Auto-downloaded by insightface.prepare() on first run |
| CartoonGAN | cartoongan.onnx | ~50MB | MIT | HuggingFace: search 'cartoongan onnx' |
| Real-ESRGAN | realesr-general-x4v3.onnx | ~65MB | BSD-3 | Export from xinntao/Real-ESRGAN (one-time dev step) |
| TOTAL |  | ~945MB |  | Must fit in Fly.io persistent Volume (1GB free) |

Critical: Fly.io free VMs have ephemeral storage that resets on redeploy. Mount a Fly.io Volume (1GB free/org) at /app/models/ and download models to it on first boot. Startup check: if not os.path.exists('/app/models/yolov8n.onnx'): download_all_models()

PixelMind AI — Full Development Sprint Plan

14 Sprints · 28 Weeks · ~515 Hours · 36+ Tools · $0 Infrastructure

© 2026 EnochLabs — Confidential